# Phase 2 — AI Layer: Execution Guide

### AI Project OS · Affordable AI

Scope is strictly these **3 features** — no RAG yet (that's Phase 3, when

documents get embedded into pgvector):

1. AI Meeting Summarizer (Whisper + LLM)

2. AI Weekly Report Generator

3. AI Chat Assistant — **basic version**: answers from structured database

data (e.g., "show my pending tasks," "what's the project status?"), not

from documents. Document Q&A comes in Phase 3.

Phase 2 sits on top of Phase 1 — every AI feature here still goes through

the same Auth, RBAC, and organization_id checks you already built. AI does

not get a security shortcut.

---

## 1. Before Anyone Writes Code (Day 1, half a day)

Do this together:

1. **Choose your LLM provider(s).** Pick one to start (Claude, OpenAI, or Gemini — whichever you already have API access to) rather than building multi-provider support on day one. Multi-provider abstraction is easy to add later with LangChain; premature abstraction now just slows you down.

2. **Set a monthly cost budget** and agree on it as a team — e.g., "$50/month during development." LLM costs can silently spiral if nobody's watching. Set up billing alerts on the provider's dashboard today.

3. **Get API keys**, add `LLM_PROVIDER`, `LLM_API_KEY` to `.env.example` (not `.env` — never commit real keys).

4. **Decide the background job approach**: for Phase 2's volume, `APScheduler` (a Python library, no extra infrastructure) is enough — don't reach for Celery + Redis yet. Add that only in Phase 3 if job volume actually demands it.

5. **Create a `prompts/` folder** in the backend from day one. Prompts live in their own files, not hardcoded as strings scattered across route handlers — you'll be tuning these constantly, and version-controlling them separately makes that sane.

**Done when:** everyone has a working API key, a test call to the LLM provider returns a response, and the cost budget is written down somewhere everyone can see it.

---

## 2. Team Split — 4 People

| Person | Owns | Why this split |

|---|---|---|

| **Dev 1 — AI Infrastructure lead** | LLM client wrapper, background job scheduler, prompt utilities, cost/token logging | Everything else depends on this being solid first |

| **Dev 2 — Meeting Summarizer owner** | Whisper transcription pipeline, Minutes-of-Meeting generation | Audio handling + summarization is naturally one person's focus — different skillset from the other two features |

| **Dev 3 — Weekly Report Generator owner** | Data aggregation queries, LLM report-writing chain, PDF/Excel export | Needs to understand your Phase 1 schema deeply — pick whoever built Modules 2/3 in Phase 1 |

| **Dev 4 — AI Chat Assistant + QA owner** | Streamlit chat UI, structured-data Q&A logic, and **AI output testing across all 3 features** | Chat is the most user-facing AI surface, and pairing it with cross-feature QA means one person is always asking "is this answer actually correct?" |

If your team grew from 3 to 4 for this phase, put the newest or most

AI-curious person on **Dev 1 (Infrastructure)** — it's the best place to

build real LangChain/prompt-engineering depth, and everyone else's work

depends on their foundation being solid.

---

## 3. Build Order & Weekly Plan

```

Dev 1 — AI Infrastructure (LLM wrapper, scheduler, prompt utils)

│

├──▶ Dev 2 — Meeting Summarizer

├──▶ Dev 3 — Weekly Report Generator

└──▶ Dev 4 — AI Chat Assistant

│

▼

Dev 4 also QA-tests all three, in parallel with building chat

```

### Week 1 — AI Infrastructure (Dev 1 leads, everyone contributes)

| Day | Task |

|---|---|

| 1 | LLM client wrapper (`ai/llm_client.py`) — one function `call_llm(prompt, **kwargs)` that every feature uses, so provider-switching later touches one file |

| 2 | Token/cost logging — every LLM call logs tokens used and estimated cost to a simple table (`ai_usage_log`) |

| 3 | `prompts/` folder structure + first prompt template (for meeting summarization) as a plain `.txt` or `.py` file, not a hardcoded string |

| 4 | APScheduler setup — a working scheduled job that runs on a timer and logs "job ran" (proves the plumbing works before real logic goes in) |

| 5 | Error handling: what happens when the LLM API times out or rate-limits? Build one shared retry/fallback wrapper now, used by everyone from Week 2 onward |

**Checkpoint (Friday demo):** A test endpoint that sends a prompt to the LLM and returns a response, with the call logged (tokens, cost, latency) in the database.

### Week 2 — Three Features Start in Parallel

| Dev 2 — Meeting Summarizer | Dev 3 — Weekly Report | Dev 4 — Chat Assistant |

|---|---|---|

| Audio upload endpoint (reuse Module 5's file upload pattern) | Aggregation queries: tasks completed, tasks overdue, budget burn per project | Chat UI in Streamlit (reuse the prototype's chat component) |

| Whisper transcription (run locally, test with a real short recording first) | Draft prompt: "turn this data into a plain-English weekly summary" | Intent handling: map common questions ("my tasks," "project status") to specific DB queries |

| First MOM prompt: summary, action items, risks, deadlines | | POST /ai/chat endpoint wired to Dev 1's `call_llm()` |

**Checkpoint:** A real (short) meeting recording produces a structured MOM. A test project produces a readable weekly report. The chat assistant correctly answers "what are my pending tasks?" for a logged-in test user.

### Week 3 — Wire Into Existing Dashboards + Deepen Each Feature

| Dev 2 | Dev 3 | Dev 4 |

|---|---|---|

| Meeting summaries appear in the Project view (Module 3/4 area) | Weekly report scheduled to auto-generate every Monday via APScheduler, downloadable from CEO dashboard | Chat assistant added to Client Dashboard, scoped strictly to that client's own project data |

| Handle edge cases: very short meetings, silence, multiple speakers | PDF/Excel export of the report | Handle "I don't know" gracefully — the assistant should say so rather than guess when data isn't available |

**Checkpoint:** Every role dashboard from Phase 1 now has at least one visible AI feature attached to it.

### Week 4 — AI Accuracy Testing, Cost Review, Polish

| Day | Task |

|---|---|

| 1-2 | **Dev 4 leads a full QA pass** (see Section 5) — every AI output checked against ground truth by a human, not just "does it run" |

| 3 | Cost review: total tokens spent so far vs. your Week 1 budget; tune prompt length / model choice if you're over |

| 4 | Fix whatever the QA pass and cost review surfaced |

| 5 | Demo all 3 AI features to the whole team + a couple of real employees, collect feedback |

---

## 4. Techniques to Use Throughout

- **One shared `call_llm()` wrapper.** No feature calls the LLM API directly — everyone goes through Dev 1's wrapper, so retries, logging, and provider-switching stay centralized.

- **Prompts as versioned files, not inline strings.** Store each prompt template in `prompts/`, so you can diff changes and roll back a prompt that got worse after "improving" it.

- **Prefer structured output over free text where the result feeds code.** For the chat assistant's intent detection, ask the LLM to return JSON (`{"intent": "show_tasks", "filters": {...}}`) rather than parsing free-form text — much more reliable.

- **Low temperature for factual features.** Meeting summaries and weekly reports should use a low temperature (0.1-0.3) for consistency; save higher temperature for anything genuinely creative (which Phase 2 doesn't really have).

- **Every AI endpoint still goes through your Phase 1 role-check dependency.** A client's chat question must still be scoped to their own `organization_id` — the AI layer is not exempt from RBAC.

- **Log every LLM call's cost.** This isn't optional polish — it's how you catch a runaway prompt loop or an unexpectedly expensive query pattern before it becomes a real bill.

- **Human review before "done."** For Phase 2, don't auto-send AI-generated reports or summaries directly to clients without a human glancing at the first several — trust is earned gradually.

---

## 5. Definition of Done — AI-Specific QA Checklist

Standard functional testing still applies (does the endpoint work, is RBAC enforced), plus these AI-specific checks:

- [ ] **Meeting Summarizer**: tested with at least 3 real recordings of different lengths/quality; action items and deadlines in the output actually match what was said, spot-checked by a human

- [ ] **Weekly Report**: numbers in the AI-written narrative match the actual database numbers exactly — the LLM must never restate a wrong figure

- [ ] **Chat Assistant**: asked at least 10 varied real questions per role; for anything it can't answer, it says so rather than fabricating an answer

- [ ] **Cross-tenant check**: logged in as a Client from Organization A, confirmed the chat assistant cannot surface any data from Organization B or from other clients under the same organization

- [ ] **Cost check**: total spend for the week's testing is within the budget set in Week 1

- [ ] **Latency check**: chat responses return within an acceptable time (a few seconds) — if not, add a loading indicator in Streamlit rather than leaving the UI looking frozen

- [ ] **Failure handling**: if the LLM API is down or rate-limited, the user sees a clear message, not a raw error or an infinite spinner

---

## 6. What NOT to Do in Phase 2

- Don't build RAG yet — that's Phase 3, and it depends on the document embedding pipeline you haven't built.

- Don't let the chat assistant answer from "general knowledge" — every answer should be traceable to real data in your database. If it can't find the data, it should say so.

- Don't skip cost logging because "we'll add it later" — by the time you notice a cost problem without logging, you've already paid for it.

- Don't hardcode prompts inline in route handlers — you will want to iterate on wording constantly, and scattered strings make that painful.

- Don't let AI-generated content bypass your Phase 1 role checks "just this once" — there is no exception for AI features.

---

## 7. Monday Morning — Where To Literally Start

1. Pick your LLM provider, get an API key, add it to `.env`.

2. Create `backend/ai/llm_client.py` with one function: `call_llm(prompt: str) -> str`, tested with a single hardcoded prompt first.

3. Create `backend/ai/prompts/` folder, move that hardcoded prompt into `meeting_summary.txt`.

4. Add an `ai_usage_log` table (id, feature, tokens_used, cost_estimate, created_at) via Alembic migration, and log every call to it from `llm_client.py`.

5. Install `apscheduler`, get one scheduled job printing "job ran" on a timer — prove the plumbing before building real logic on top of it.

6. Only after that foundation works: Dev 2 starts wiring real Whisper transcription into a test endpoint.

That's genuinely everything you need to start Monday morning.