Phase 3 — RAG & Knowledge Base: Execution Guide

AI Project OS · Affordable AI

Phase 2 gave you an AI Chat Assistant that could only answer from structured database rows ("show my tasks"). Phase 3's job is to make it answer from your actual documents too — requirement PDFs, proposals, design files — using Retrieval-Augmented Generation (RAG), and to add an AI Requirement Analyzer that turns a client's requirement document into structured Epics/Stories/Tasks.

1. Scope — Strictly 2 Features + 1 Shared Foundation

- Document Embedding Pipeline (foundation — not a user-facing feature by itself): every document uploaded in Module 5 gets chunked and embedded into pgvector, so it becomes searchable by meaning, not just filename.

- RAG-Powered Chat Assistant (upgrade of Phase 2's chat): the same chat panel from Phase 2, now able to answer questions grounded in real document content, with source citations.

- AI Requirement Analyzer: a client's requirement document goes in, a structured list of suggested Epics → User Stories → Tasks comes out — reviewed by a human before anything is created in Module 4.

No new infrastructure category this phase — you're extending Module 5 (Documents) and Phase 2's chat assistant, not building something separate.

1a. Before Anyone Writes Code (Day 1, half a day)

- Pick one embedding model and commit to it for the whole project. Mixing embedding models (e.g., embedding some documents with OpenAI's embedding API and others with a local sentence-transformers model) makes their vectors mathematically incomparable — search quality silently breaks. Options: a provider embedding API (simple, costs per call) or sentence-transformers running locally (free, one more dependency). Pick one, write it down.

- Confirm pgvector is actually enabled on your Supabase project (Database → Extensions → vector) — you enabled this back in Phase 1's setup, this is just a sanity check before building on top of it.

- Decide chunk size and overlap as a team before anyone writes chunking code: a reasonable default is ~500 tokens per chunk with ~50 tokens of overlap. Write this number down somewhere shared — everyone's code should use the same constants.

- Extend your Phase 2 ai_usage_log table's feature column to also accept "embedding" and "requirement_analysis" values — embedding calls cost money too (smaller per-call, but you'll make many more calls than chat), and you want them in the same cost dashboard.

2. Team Split — 4 People

| Person | Owns | Why |
| --- | --- | --- |
| Dev 1 — Embedding Pipeline lead | Chunking logic, embedding calls, document_chunks table, pgvector indexing, backfill job for existing documents | Everything else in Phase 3 depends on documents actually being embedded first |
| Dev 2 — RAG Chat Assistant owner | Retrieval logic (similarity search), prompt assembly with retrieved context, citation formatting, upgrading Phase 2's /ai/chat endpoint | Natural continuation of the person who owned Chat Assistant in Phase 2 |
| Dev 3 — Requirement Analyzer owner | Parsing a requirement document into Epics/Stories/Tasks, the review-before-create UI, wiring approved items into Module 4 | Needs to understand Module 3/4's data model deeply |
| Dev 4 — Retrieval QA & Security owner | Cross-tenant vector-search isolation testing, citation accuracy testing, chunk quality review, cost/latency monitoring | RAG introduces a genuinely new security surface (vector search bypassing normal row-level filters if you're not careful) — this needs a dedicated owner, not an afterthought |

3. Build Order & Weekly Plan

Dev 1 — Embedding Pipeline (chunking, embeddings, pgvector storage)

│

├──▶ Dev 2 — RAG Chat Assistant (retrieval + generation)

└──▶ Dev 3 — Requirement Analyzer (parse → structured tasks)

│

▼

Dev 4 QA-tests both in parallel, focused on retrieval

correctness and cross-tenant isolation

Week 1 — Embedding Pipeline (Dev 1 leads, everyone contributes)

| Day | Task |
| --- | --- |
| 1 | document_chunks table via Alembic migration: id, document_id, organization_id, chunk_text, chunk_index, embedding (vector), created_at. organization_id on this table too — same rule as every other table since Phase 1. |
| 2 | Chunking function: chunk_text(raw_text, chunk_size=500, overlap=50) -> list[str], tested against a real requirement PDF's extracted text. |
| 3 | Embedding function: embed_chunks(chunks: list[str]) -> list[vector], logged to ai_usage_log. |
| 4 | Wire chunking + embedding to trigger automatically after a document upload completes (hook into Module 5's existing upload endpoint — don't rebuild upload, extend it). |
| 5 | Backfill job: a one-time script that chunks and embeds every document already uploaded during Phase 1/2, since those predate this pipeline. |

Checkpoint (Friday demo): Upload a new document, confirm rows appear in document_chunks with real embeddings. Run the backfill script, confirm old documents are now searchable too.

Week 2 — RAG Chat Assistant + Requirement Analyzer Start in Parallel

| Dev 2 — RAG Chat | Dev 3 — Requirement Analyzer |
| --- | --- |
| Retrieval function: given a question, embed it the same way documents were embedded, run a pgvector cosine-similarity query filtered by organization_id and the relevant project_id | Prompt template: takes a requirement document's text, returns structured JSON: { epics: [{ title, stories: [{ title, description, priority }] }] } |
| Prompt template that inserts retrieved chunks as context, explicitly instructs the LLM to answer only from the provided context and say "I don't know" otherwise | Pydantic schema to validate the LLM's JSON output (same retry-once-then-fail pattern as Phase 2's meeting summarizer) |
| Upgrade /ai/chat to use retrieval when the question seems document-related, falling back to Phase 2's structured-data path otherwise | New endpoint POST /ai/analyze-requirement, role-restricted to admin/manager |

Checkpoint: Asking the chat assistant a question whose answer only exists in an uploaded document returns a correct, cited answer. Uploading a sample requirement doc to the analyzer returns a sensible Epic/Story breakdown.

Week 3 — Citations, Review UI, Wiring Into Module 4

| Dev 2 | Dev 3 |
| --- | --- |
| Citation formatting: every RAG answer shows which document(s) it drew from, not just prose | Review screen: analyzer output is shown to the manager as an editable list — nothing gets created in the real tasks table until they click "Approve" |
| Handle "no relevant chunks found" gracefully — say so, don't force an answer from irrelevant context | On approval, create the corresponding Epics/Stories/Tasks via your existing Module 4 endpoints — reuse them, don't build a parallel task-creation path |

Checkpoint: A client asking the AI assistant about their project's requirements gets an answer with a visible source reference. A manager can review and selectively approve AI-suggested tasks into the real Kanban board.

Week 4 — Retrieval QA, Security Testing, Cost Tuning

| Day | Task |
| --- | --- |
| 1-2 | Dev 4 leads full retrieval QA (see Section 5) |
| 3 | Cost review: embedding costs (many small calls) vs. chat/analyzer costs (fewer, larger calls) — tune chunk size if embedding costs are disproportionate |
| 4 | Fix whatever QA surfaced |
| 5 | Demo to the team + a couple of real employees/clients; specifically ask them to try to "break" the chat assistant with edge-case questions |

4. Techniques to Use Throughout

- Same embedding model for indexing and querying, always. If you ever change embedding models, you must re-embed every existing chunk — there's no way to mix vectors from different models in one similarity search meaningfully.

- Filter by organization_id (and project_id where relevant) at the SQL level, not after retrieval. Never fetch broadly and filter in Python — that's slower and, more importantly, a bug in that filter step is a data leak. The WHERE organization_id = :org_id clause belongs in the vector query itself.

- Require citations, structurally. Have the LLM return which chunk(s) it used alongside its answer (e.g., by chunk ID), rather than hoping it mentions sources in free text. This is what lets Dev 4 actually verify accuracy instead of just reading prose and guessing.

- Explicit "I don't know" instruction in every RAG prompt. An LLM with no relevant context will still try to be helpful and may fabricate a plausible-sounding answer unless explicitly told not to. This single instruction line prevents most hallucination in practice.

- Delete-and-re-embed on document update or delete. If a document is replaced or removed, its old chunks must be deleted from document_chunks — a stale embedding pointing at a deleted document is a silent correctness bug (and possibly a data leak if a new document reuses the same ID).

- Human review before AI-generated tasks become real tasks. The Requirement Analyzer suggests; a manager approves. Don't let the LLM write directly into tasks — Phase 2's "human review before done" principle applies even more here, since Requirement Analyzer output directly shapes what the team works on.

- Track embedding costs separately from generation costs in ai_usage_log — they have very different volume/cost profiles and you'll want to see them separately when tuning.

5. Definition of Done — Phase 3 QA Checklist

- [ ] Cross-tenant vector isolation (the most important check this phase): logged in as a user from Organization A, confirm the chat assistant cannot retrieve or reference any document chunk belonging to Organization B — test this explicitly with a question phrased to fish for another org's data

- [ ] Cross-project isolation within the same org: a Client can only retrieve chunks from their own project's documents, not other clients' projects under the same organization

- [ ] Citation accuracy: for at least 10 real questions, manually confirm the cited document(s) actually contain the information in the answer

- [ ] Graceful "I don't know": ask at least 5 questions with no good answer in any document, confirm the assistant says so rather than fabricating

- [ ] Backfill completeness: every document uploaded since Phase 1 has corresponding rows in document_chunks

- [ ] Delete/update consistency: delete a document, confirm its chunks are also removed; re-upload a replacement, confirm new chunks are created and old ones are gone

- [ ] Requirement Analyzer human-in-the-loop: confirm no Epic/Story/Task reaches the real tasks/projects tables without an explicit manager approval action

- [ ] Cost check: embedding + RAG + analyzer costs combined are within your Phase 2-established budget, adjusted if needed for the added volume

- [ ] Latency check: RAG chat responses return in acceptable time; if retrieval + generation is slow, show a loading state rather than a frozen UI

6. What NOT to Do in Phase 3

- Don't skip the organization_id filter on the vector search query "just for now" — this is the one part of Phase 3 where a shortcut becomes a real security incident, not just a bug.

- Don't let the Requirement Analyzer auto-create tasks without review — even a good LLM will occasionally suggest something nonsensical, and letting that land directly on someone's Kanban board erodes trust fast.

- Don't re-use a different embedding model per document "because it's slightly better" — consistency across your whole vector index matters more than any single model's marginal quality edge.

- Don't forget to re-embed your Phase 1/2 documents — RAG feels broken to users if only "new" documents are searchable and everything from before Phase 3 silently isn't.

- Don't build a second, parallel path for creating tasks from the Requirement Analyzer — reuse Module 4's existing task-creation logic so both paths stay consistent as that module evolves.

7. Monday Morning — Where To Literally Start

- Add the document_chunks table via Alembic migration (see Week 1, Day 1 schema above), confirm it appears in Supabase's Table Editor.

- Write chunk_text() and test it on one real document's extracted text — print the chunks, sanity-check they look reasonable (not cut mid-sentence in a way that loses meaning).

- Write embed_chunks(), calling your chosen embedding model/API, and manually insert the results for one document into document_chunks.

- Query pgvector directly (a raw SQL ORDER BY embedding <=> :query_vector LIMIT 5) for a test question against that one document's chunks — confirm the closest matches are actually relevant before wiring up any UI.

- Only once that manual round-trip works: wire chunking+embedding to trigger automatically on upload, then start the backfill job for older documents.

That's genuinely everything you need to start Monday morning.